| # | Asset ID | Rigging needs / Action | IK /FK required | Responsibility | Deadline | Sprint No | Signoff | Notes |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Player CHAR main | Idle, Run, jump, crouch, hang on ledge, climb up ledge, strafe on ledge |  | M. Oremosu | 14/02/2020 |  |  |  |
| 2 | NPC001 – Standard enemy guard | Walk, Run, Idle |  | M. Oremosu | 15/12/2019 |  |  |  |
| 3 | NPC002 – Wizard | Idle |  | M. Oremosu | 14/02/2020 |  |  |  |
| 4 | NPC003 - Butcher | Idle |  | M. Oremosu | 14/02/2020 |  |  |  |
| 5 | Props – Door | Open, Close |  | M. Oremosu | 15/01/2020 |  |  |  |
| 6 | Props – Key | Turn |  | M. Oremosu | 14/02/2020 |  |  |  |
| 7 | Buildings - Wizard’s Tower | None |  | M. Oremosu | 15/02/2020 |  |  |  |
| 8 | Buildings - Butcher’s shop | None |  | M. Oremosu | 15/02/2020 |  |  |  |
| 9 | Props - Stool | None |  | M. Oremosu | 13/01/2020 |  |  |  |
| 10 | NPC004 - Rat | Run |  | M. Oremosu | 14/02/2020 |  |  |  |
| 11 |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |  |
| 26 |  |  |  |  |  |  |  |  |
| 27 |  |  |  |  |  |  |  |  |
| 28 |  |  |  |  |  |  |  |  |